Project Name: AIDERS: AI-Driven Initiative for Disaster Emergency and Response Solutions
Prepared By: Dayaday, Iturralde, Lim, Mabilangan, Sacdalan
Date: February 19, 2025

1. Executive Summary

Purpose

The AIDERS project aims to enhance disaster preparedness and response using AI-driven technology. This feasibility study evaluates the market, technical, organizational, and financial aspects to determine the project's viability.

Key Findings

- The disaster response industry is evolving with increasing demand for AI-driven solutions.

- There is strong market demand for real-time risk assessment and community resource mapping.

- The required technology is feasible but requires significant investment.

- The project has an experienced management team with clear organizational roles.

- The estimated budget of ₱5,550,000 is sufficient for development and deployment.

- Identified risks include data accuracy, user adoption, and compliance challenges.

Recommendations

- Proceed with the project with phased implementation.

- Secure partnerships with government agencies and NGOs.

- Implement robust data validation mechanisms to enhance reliability.

2. Introduction

Project Background

AIDERS is designed to fill the gaps in traditional disaster preparedness systems by integrating AI for real-time risk assessment, resource mapping, incident reporting, and post-disaster recovery.

Objectives

- Assess the market potential and demand.

- Evaluate the technical feasibility of the proposed system.

- Determine financial viability and funding sources.

- Identify risks and mitigation strategies.

Scope

This study covers market analysis, technical requirements, financial viability, and risk assessment but excludes physical infrastructure procurement.

3. Market Feasibility

Industry Analysis

- The disaster management sector is projected to grow due to increasing climate-related disasters.

- AI integration is a key trend in emergency response systems.

Target Market

- Local communities, government agencies, NGOs, and emergency response teams.

Competitive Analysis

- Existing systems lack real-time AI-driven analysis and crowdsourced mapping.

- AIDERS' unique AI-powered approach gives it a competitive edge.

Market Demand

- High demand for real-time disaster response solutions.

- Increasing adoption of AI in public safety initiatives.

4. Technical Feasibility

Technology Requirements

- AI algorithms for risk assessment.

- Web and mobile applications with real-time mapping.

- Cloud-based data storage and processing.

Operational Plan

- System development in phases.

- Continuous user testing and improvements.

Location and Facilities

- Cloud-based infrastructure with remote access for scalability.

Technical Challenges

- Data accuracy and integration with existing government databases.

- Ensuring system reliability during high-traffic periods.

5. Organizational Feasibility

Management Team

- Experienced team with expertise in AI, software development, and disaster management.

Organizational Structure

- Project Manager, AI & Data Science Team, Software Developers, UI/UX Designers, Community Managers, QA & Testing Team, and Government & NGO Liaisons.

Human Resources

- Skilled professionals are available for required roles.

6. Financial Feasibility

Cost Estimates

| Item | Estimated Cost |
| --- | --- |
| AI Development & Integration | ₱ 1,110,000 |
| Web & Mobile App Development | ₱ 1,665,000 |
| UI/UX Design | ₱ 555,000 |
| Data Collection & Management | ₱ 833,000 |
| Marketing & User Engagement | ₱ 555,000 |
| Legal & Compliance | ₱ 277,000 |
| Miscellaneous | ₱ 555,000 |
| Total | ₱ 5,550,000 |

Revenue Projections

- Potential revenue sources include government contracts, NGO partnerships, and donor contributions.

Funding Requirements

- Initial funding from grants, government agencies, and private investors.

Financial Analysis

- Break-even analysis shows profitability within three years.

- ROI expected to be positive due to long-term sustainability of the platform.

7. Risk Assessment

Risk Identification

- Data accuracy concerns.

- User adoption challenges.

- Regulatory compliance issues.

- Scalability limitations.

Risk Mitigation

- Partnering with reliable data sources.

- Community engagement programs for adoption.

- Ensuring legal compliance with relevant agencies.

- Cloud-based infrastructure for scalability.

Contingency Plans

- Emergency funding for unexpected costs.

- Alternative AI models in case of integration failures.

8. Conclusion and Recommendations

Summary of Findings

- The project is feasible with strong market demand, technical viability, and financial sustainability.

Final Recommendations

- Proceed with phased development and implementation.

- Strengthen partnerships with disaster response organizations.

- Ensure continuous testing and user feedback integration.

Next Steps

- Secure funding and finalize partnerships.

- Begin system development and pilot testing.

- Implement marketing and community engagement strategies.

9. Appendices

- Detailed financial analysis

- Technical system architecture

- Market research data

- Risk assessment matrix