Project Name: AIDERS: AI-Driven Initiative for Disaster Emergency and Response Solutions
Project Manager: Jaeho Sacdalan
Date: February 19, 2025

1. Introduction

The purpose of this risk assessment document is to identify, analyze, and manage potential risks that may affect the successful execution of the AIDERS project. By assessing risks early, we can develop proactive mitigation strategies to minimize their impact on project objectives, budget, timeline, and quality.

2. Risk Register

| Risk ID | Risk Description | Likelihood | Impact | Risk Score (1-10) | Mitigation Strategy | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Data inaccuracy or unavailability affecting AI risk assessment | High | High | 9 | Implement rigorous data validation processes and collaborate with multiple data sources for accuracy | AI & Data Science Team | Open |
| R2 | Low user adoption due to lack of engagement or awareness | Medium | High | 7 | Launch a comprehensive marketing and training campaign for users | Marketing & User Engagement Team | Open |
| R3 | System performance issues during high usage | High | High | 8 | Optimize system scalability and conduct stress testing before deployment | Software Development Team | Open |
| R4 | Compliance challenges with government regulations | Medium | High | 7 | Work closely with legal advisors and government agencies to ensure compliance | Legal & Compliance Team | Open |
| R5 | Cybersecurity threats compromising sensitive user data | High | High | 9 | Implement end-to-end encryption, conduct security audits, and apply best practices in cybersecurity | IT & Security Team | Open |
| R6 | Budget overruns affecting project completion | Medium | High | 7 | Maintain strict budget monitoring, optimize resource allocation, and seek additional funding if necessary | Project Manager | Open |
| R7 | Technical integration issues with third-party services | Medium | Medium | 6 | Conduct early testing and collaborate with third-party service providers for smooth integration | Software Development Team | Open |
| R8 | Delays in project timeline due to unforeseen circumstances | Medium | High | 7 | Develop contingency plans and allocate buffer time in project scheduling | Project Manager | Open |
| R9 | Resistance from stakeholders (e.g., government agencies, NGOs) | Low | High | 5 | Maintain continuous engagement and address concerns through discussions and negotiations | Stakeholder Management Team | Open |
| R10 | Insufficient training for users affecting system usability | Medium | Medium | 6 | Provide extensive training materials, video tutorials, and customer support | Training & Support Team | Open |

3. Risk Analysis

- R1: Data inaccuracy or unavailability affecting AI risk assessment

  - Likelihood: High

  - Impact: High

  - Risk Score: 9

  - Mitigation Strategy: Implement rigorous data validation processes and collaborate with multiple data sources for accuracy.

  - Owner: AI & Data Science Team

  - Status: Open

- R2: Low user adoption due to lack of engagement or awareness

  - Likelihood: Medium

  - Impact: High

  - Risk Score: 7

  - Mitigation Strategy: Launch a comprehensive marketing and training campaign for users.

  - Owner: Marketing & User Engagement Team

  - Status: Open

- R3: System performance issues during high usage

  - Likelihood: High

  - Impact: High

  - Risk Score: 8

  - Mitigation Strategy: Optimize system scalability and conduct stress testing before deployment.

  - Owner: Software Development Team

  - Status: Open

- R4: Compliance challenges with government regulations

  - Likelihood: Medium

  - Impact: High

  - Risk Score: 7

  - Mitigation Strategy: Work closely with legal advisors and government agencies to ensure compliance.

  - Owner: Legal and Compliance Team

  - Status: Open

- R5: Cybersecurity threats compromising sensitive user data

  - Likelihood: High

  - Impact: High

  - Risk Score: 9

  - Mitigation Strategy: Implement end-to-end encryption, conduct security audits, and apply best practices in cybersecurity.

  - Owner: IT and Security Team

  - Status: Open

- R6: Budget overruns affecting project completion

  - Likelihood: Medium

  - Impact: High

  - Risk Score: 7

  - Mitigation Strategy: Maintain strict budget monitoring, optimize resource allocation, and seek additional funding if necessary.

  - Owner: Project Manager

  - Status: Open

- R7: Technical integration issues with third-party services

  - Likelihood: Medium

  - Impact: Medium

  - Risk Score: 6

  - Mitigation Strategy: Conduct early testing and collaborate with third-party service providers for smooth integration.

  - Owner: Software Development Team

  - Status: Open

- R8: Delays in project timeline due to unforeseen circumstances

  - Likelihood: Medium

  - Impact: High

  - Risk Score: 7

  - Mitigation Strategy: Develop contingency plans and allocate buffer time in project scheduling.

  - Owner: Project Manager

  - Status: Open

- R9: Resistance from stakeholders (e.g., government agencies, NGOs)

  - Likelihood: Low

  - Impact: High

  - Risk Score: 5

  - Mitigation Strategy: Maintain continuous engagement and address concerns through discussions and negotiations.

  - Owner: Stakeholder Management Team

  - Status: Open

- R10: Insufficient training for users affecting system usability

  - Likelihood: Medium

  - Impact: Medium

  - Risk Score: 6

  - Mitigation Strategy: Provide extensive training materials, video tutorials, and customer support.

  - Owner: Training and Support Team

  - Status: Open

4. Conclusion

The risk assessment for the AIDERS project highlights several potential challenges, particularly in data accuracy, system performance, cybersecurity, and stakeholder engagement. With a structured approach to risk mitigation, these risks can be managed effectively to ensure the project's success. Continuous monitoring and proactive strategies will be essential in addressing these risks and ensuring smooth project execution.